* Week 1
  + 9/2 – Work on overall design of drone
  + 9/4 – Work on drone body casing model
  + 9/5 – Work on drone body casing model
  + 9/6 – Work on drone body casing model
* Week 2
  + 9/9 – Work on drone body casing model
  + 9/11 – Work on drone body casing model
  + 9/12 – Model drive train
  + 9/13 – Model drive train
* Week 3
  + 9/16 – Model drive train
  + 9/18 – Model drive train
  + 9/19 – Design camera lowering mechanism
  + 9/20 – Design camera lowering mechanism
* Week 4
  + 9/23 – Design camera lowering mechanism
  + 9/25 – Design camera lowering mechanism
  + 9/26 – Model propeller rotation
  + 9/27 - Model propeller rotation